# JumpShot

# CS2 Performance Analytics Platform

## Complete Product Requirements Document

Comprehensive Technical Specification & Feature Documentation

## PLATFORM OVERVIEW

A revolutionary Counter-Strike 2 performance analytics ecosystem that transforms raw competitive match data into actionable intelligence through advanced statistical modeling, machine learning algorithms, and comprehensive visualization tools. The platform serves professional teams, coaches, analysts, scouts, and esports organizations with deep insights into player performance, team dynamics, match prediction, and strategic optimization.

IMPLEMENTATION DEPTH REQUIREMENTS

- All features must be fully functional, not placeholder implementations

- No "TODO" comments or half-finished functionality in deliverables

- Every component must handle loading, error, and success states properly

- Database queries must be optimized and return actual structured data

RESEARCH & PLANNING MANDATES

- You must analyze existing codebase structure before making changes

- Quote specific PRD sections and confirm understanding before coding

- Ask clarifying questions about edge cases and error scenarios

- Provide implementation plan before starting work

QUALITY STANDARDS

- Code must pass TypeScript compilation without errors

- All API endpoints must include proper error handling and validation

- UI components must be responsive and accessible

- No hardcoded values - use proper configuration and environment variables

VERIFICATION REQUIREMENTS

- Test each feature thoroughly before marking as complete

- Demonstrate working functionality with actual data flows

- Document any limitations or assumptions explicitly

- Request user validation at each major milestone

ACCOUNTABILITY MEASURES

- Explain technical decisions and trade-offs made

- Justify why specific approaches were chosen over alternatives

- Admit when I don't know something rather than guessing

- Ask for feedback on implementation quality regularly

EXPLICIT PROHIBITION

- No "quick demos" with fake data

- No skipping proper authentication or error handling

- No assuming user requirements without confirmation

- No delivering incomplete features as "functional"

### CORE TECHNOLOGY ARCHITECTURE

- Frontend Framework: React.js 18+ with TypeScript, Framer Motion animations, Recharts visualization library

- Backend Infrastructure: Node.js/Express server with TypeScript, real-time WebSocket connections

- Primary Database: Supabase (PostgreSQL) with complete relational schema and foreign key constraints

- Authentication System: Session-based authentication with role-based access control

- Data Processing Engine: Real-time PIV calculation system with role-specific metric evaluation

- Deployment Platform: Replit with automatic scaling and monitoring

- API Architecture: RESTful endpoints with comprehensive error handling and data validation

Database Modification Restrictions:

"NEVER INSERT, UPDATE, or DELETE any data in production database under any circumstances"

"NEVER populate tables with sample, mock, test, or synthetic data"

"NEVER assume database is empty or safe to modify without explicit written permission"

"ANY database write operation requires explicit approval in writing before execution"

"Development environment ONLY for data seeding - production databases are READ-ONLY"

Developer Constraints:

"Treat all database connections as production regardless of environment"

"Build interfaces with empty states FIRST - never populate data to demonstrate functionality"

"Database modifications are EXCLUSIVELY through approved ingestion pipeline"

"No direct SQL operations on tables containing business data"

Below is the schema definition for the tables:

kill_stats:

create table public.kill_stats (

steam_id bigint not null,

kills integer null,

headshots integer null,

wallbang_kills integer null,

no_scope integer null,

through_smoke integer null,

airbone_kills integer null,

blind_kills integer null,

victim_blind_kills integer null,

awp_kills integer null,

pistol_kills integer null,

first_kills integer null,

ct_first_kills integer null,

t_first_kills integer null,

first_deaths integer null,

ct_first_deaths integer null,

t_first_deaths integer null,

event_id integer not null,

constraint kill_stats_pkey primary key (steam_id, event_id),

constraint unique_kill_event unique (steam_id, event_id),

constraint unique_steam_event_kill_stats unique (steam_id, event_id),

constraint fk_kill_stats_event foreign KEY (event_id) references events (event_id),

constraint kill_stats_steam_id_fkey foreign KEY (steam_id) references players (steam_id)

) TABLESPACE pg_default;

genral_stats:

create table public.general_stats (

steam_id bigint not null,

assists double precision null,

deaths double precision null,

trade_kills double precision null,

trade_deaths double precision null,

kd double precision null,

k_d_diff double precision null,

adr_total double precision null,

adr_ct_side double precision null,

adr_t_side double precision null,

kast_total double precision null,

kast_ct_side double precision null,

kast_t_side double precision null,

total_rounds_won double precision null,

t_rounds_won double precision null,

ct_rounds_won double precision null,

event_id integer not null,

constraint general_stats_pkey primary key (steam_id, event_id),

constraint unique_general_event unique (steam_id, event_id),

constraint unique_steam_event_general_stats unique (steam_id, event_id),

constraint fk_general_stats_event foreign KEY (event_id) references events (event_id),

constraint general_stats_steam_id_fkey foreign KEY (steam_id) references players (steam_id)

) TABLESPACE pg_default;

utility_stats:

create table public.utility_stats (

steam_id bigint not null,

assisted_flashes integer null,

flahes_thrown integer null,

ct_flahes_thrown integer null,

t_flahes_thrown integer null,

flahes_thrown_in_pistol_round integer null,

he_thrown integer null,

ct_he_thrown integer null,

t_he_thrown integer null,

he_thrown_in_pistol_round integer null,

infernos_thrown integer null,

ct_infernos_thrown integer null,

t_infernos_thrown integer null,

infernos_thrown_in_pistol_round integer null,

smokes_thrown integer null,

ct_smokes_thrown integer null,

t_smokes_thrown integer null,

smokes_thrown_in_pistol_round integer null,

util_in_pistol_round integer null,

total_util_thrown integer null,

total_util_dmg integer null,

ct_total_util_dmg integer null,

t_total_util_dmg integer null,

event_id integer not null,

constraint utility_stats_pkey primary key (steam_id, event_id),

constraint unique_steam_event_utility_stats unique (steam_id, event_id),

constraint unique_utility_event unique (steam_id, event_id),

constraint fk_utility_stats_event foreign KEY (event_id) references events (event_id),

constraint utility_stats_steam_id_fkey foreign KEY (steam_id) references players (steam_id)

) TABLESPACE pg_default;

teams:

create table public.teams (

id serial not null,

team_clan_name text not null,

constraint teams_pkey primary key (id),

constraint teams_team_clan_name_key unique (team_clan_name)

) TABLESPACE pg_default;

players:

create table public.players (

steam_id bigint not null,

user_name text null,

constraint players_pkey primary key (steam_id)

) TABLESPACE pg_default;

player_match_summary:

create table public.player_match_summary (

steam_id bigint not null,

file_id integer not null,

team_id integer null,

event_id integer not null,

constraint player_match_summary_pkey primary key (steam_id, file_id, event_id),

constraint unique_steam_file_event unique (steam_id, file_id, event_id),

constraint fk_player_match_summary_event foreign KEY (event_id) references events (event_id),

constraint player_match_summary_event_id_fkey foreign KEY (event_id) references events (event_id),

constraint player_match_summary_file_id_fkey foreign KEY (file_id) references matches (file_id),

constraint player_match_summary_steam_id_fkey foreign KEY (steam_id) references players (steam_id)

) TABLESPACE pg_default;

rounds:

create table public.rounds (

id serial not null,

round_num integer null,

start integer null,

freeze_end integer null,

"end" integer null,

official_end integer null,

winner text null,

reason text null,

bomb_plant double precision null,

bomb_site text null,

ct_team_clan_name text null,

t_team_clan_name text null,

winner_clan_name text null,

ct_team_current_equip_value double precision null,

t_team_current_equip_value double precision null,

ct_losing_streak integer null,

t_losing_streak integer null,

ct_buy_type text null,

t_buy_type text null,

advantage_5v4 text null,

file_id integer null,

event_id integer null,

match_name text null,

constraint rounds_pkey primary key (id),

constraint unique_round_per_match unique (round_num, match_name),

constraint rounds_file_id_fkey foreign KEY (file_id) references matches (file_id)

) TABLESPACE pg_default;

matches:

create table public.matches (

file_id integer not null default nextval('matches_file_id_seq'::regclass),

match_name text not null,

event_id integer null,

constraint matches_pkey primary key (file_id),

constraint unique_file_per_event unique (match_name, event_id),

constraint matches_event_id_fkey foreign KEY (event_id) references events (event_id)

) TABLESPACE pg_default;

events:

create table public.events (

event_id integer not null,

event_name text not null,

constraint events_pkey primary key (event_id)

) TABLESPACE pg_default;

player_history:

create table public.player_history (

id serial not null,

steam_id bigint not null,

team_id integer not null,

constraint player_history_pkey primary key (id),

constraint unique_steam_team unique (steam_id, team_id),

constraint fk_steam foreign KEY (steam_id) references players (steam_id),

constraint fk_team foreign KEY (team_id) references teams (id)

) TABLESPACE pg_default;

### FUNDAMENTAL CALCULATION ARCHITECTURE

PIV represents the most comprehensive player evaluation metric in competitive Counter-Strike 2 analytics, incorporating role-specific performance, individual consistency, team synergy contribution, and contextual factors.

#### Master Formula:

PIV = (RCS × ICF × SC × OSM) + Basic_Metrics_Bonus + Situational_Modifiers + Map_Specific_Adjustments

Where:

- RCS = Role Core Score (0.0 to 1.0)

- ICF = Individual Consistency Factor (0.0 to 2.0)

- SC = Synergy Contribution (0.0 to 1.0)

- OSM = Opponent Strength Multiplier (0.8 to 1.2)

- Basic_Metrics_Bonus = Fundamental statistical performance bonus (0.0 to 0.5)

- Situational_Modifiers = Context-based adjustments (-0.2 to +0.3)

- Map_Specific_Adjustments = Map performance variance (-0.1 to +0.1)

### T-SIDE ROLE DEFINITIONS & WEIGHTINGS

#### ENTRY FRAGGER (T-Side Primary Initiator)

Role Responsibility: First contact engagement, site execution leadership, creating space for team advancement

Opening Kill Success Rate30%

Multi-Kill Rounds25%

Trade Kill Efficiency20%

Site Penetration Success15%

Economy Impact10%

#### SUPPORT (T-Side Utility Coordinator)

Role Responsibility: Utility deployment, teammate assistance, trade fragging, tactical setup

Flash Assist Efficiency35%

Trade Kill Success30%

Utility Coordination Score20%

Team Setup Contribution15%

#### LURKER (T-Side Information & Flanking Specialist)

Role Responsibility: Information gathering, flanking maneuvers, late-round impact, map control

Information Gathering Efficiency40%

Flank Success Rate30%

Zone Influence Stability20%

Delayed Timing Effectiveness10%

#### AWPER (T-Side Precision Marksman)

Role Responsibility: Long-range eliminations, pick generation, map control establishment, economic impact

Pick Efficiency40%

Economy Impact25%

Map Control Contribution20%

Long-Range Accuracy15%

### CT-SIDE ROLE DEFINITIONS & WEIGHTINGS

#### ANCHOR (CT-Side Site Specialist)

Role Responsibility: Site defense, solo holds, retake coordination, economic preservation

Site Hold Success Rate35%

Retake Efficiency25%

Economic Conservation20%

Clutch Performance20%

#### ROTATOR (CT-Side Adaptive Defender)

Role Responsibility: Map rotation, backup support, flexible positioning, anti-execute defense

Rotation Efficiency Index40%

Adaptive Defense Score25%

Retake Utility Coordination20%

Anti-Execute Success15%

Data ingestion component

The parser lives outside Replit on a lightweight worker. It watches an incoming bucket for new .dem files, converts each one into a typed NDJSON file that mirrors our match schema, then streams the file into Supabase with a single COPY statement that ignores duplicates by honouring existing primary keys. When the transaction commits, the worker immediately refreshes piv_player_round_mv so the analytics layer never lags behind the raw data.

After every successful load the worker writes a row to ingest_log (event_id, match_id, rows_loaded, processed_at). The front-end surfaces this record so users can see the time of the last completed ingest.

Key separation keeps the surface tight
 → SERVICE_KEY lives only on the worker and can insert/select on the ingest tables
 → ANON_KEY lives in Replit and is limited to read-only access through stored procedures and materialised views

Before each deployment the pipeline runs supabase db diff.
 → If the diff is not empty the load halts and posts a Slack alert, preventing mismatched writes

All data that reaches Replit is therefore fully normalised, indexed and fresh, so the UI layer never carries ingest risk or latency.

Metric normalisation

Context
 All incoming events currently involve top-fifty teams so the skill spread is narrower than public match data. We still store both event-relative and global Z-scores from day one so that future lower-tier events can be added without rewriting historical metrics.

Definition
 → z_event
 (value − μ_event) ÷ σ_event
 The mean μ_event and standard deviation σ_event are computed on all maps inside the same event_id.
 → z_global
 (value − μ_global) ÷ σ_global
 The global statistics table holds one row per metric with running aggregates across every processed event.

Schema update
 Add two numeric columns to each fact or summary table that needs normalisation

alter table player_round_stats

add column z_event  double precision null,

add column z_global double precision null;

Create a helper table for global aggregates

create table metric_global_stats (

metric_name text primary key,

mu         double precision not null,

sigma      double precision not null,

refreshed_at timestamptz not null default now()

);

Query selector
 Expose a lightweight view that switches Z-scope by parameter so dashboards can decide at call time

create or replace function fn_player_round_stats(scope text)

returns table (...) as $$

select *,

case when scope = 'event'  then z_event

when scope = 'global' then z_global

end as z_active

from player_round_stats;

$$ language sql stable;

Refresh cadence
 → Event Z-scores computed immediately after every match load
 → Global aggregates rebuilt nightly by the ingest worker and written into metric_global_stats
 → View automatically reflects the latest values without further code changes

Analytic drift guard
 Document the above formulas and refresh cadence in this PRD. Future analysts must update both the helper table and all historical rows when retro-ingesting older events or changing tier definitions.

Road-map note
 When event tiering begins, maintain separate μ_tier and σ_tier in metric_global_stats. The same view can be extended with a scope = ‘tier’ branch without altering existing front-end queries.

Sample-size guardrails

New players and short stand-ins often appear to “break” the PIV leader-board because their small number of rounds inflates variance. We anchor every individual contribution factor (ICF) to the population average with a Bayesian shrinkage rule and expose an uncertainty band so scouts immediately see how reliable the figure is.

Shrinkage logic
 → prior mean µ₀ is the rolling global average ICF across all events
 → constant k ≈ 500 represents the round count at which a newcomer’s own data outweighs the prior
 → observed sample mean x̄ and sample size n produce a posterior mean

ini

CopyEdit

w          =  n / (n + k)        -- weight of the player’s own data

ICF_mean   =  w · x̄  +  (1 − w) · µ₀

Confidence interval
 → posterior standard error σ_post = s / √(n + k) where s is the sample standard deviation
 → 95 % limits

ini

CopyEdit

ICF_ci_lower = ICF_mean − 1.96 · σ_post

ICF_ci_upper = ICF_mean + 1.96 · σ_post

Schema update

pgsql

CopyEdit

alter table player_match_summary

add column icf_mean       double precision null,

add column icf_ci_lower   double precision null,

add column icf_ci_upper   double precision null;

Store µ₀ and k in helper table metric_global_stats so a single nightly refresh updates priors for all players.

Refresh cadence
 → recompute posterior fields for affected players immediately after each match load
 → include (n_rounds) so the UI can colour-code cards when n < 100

Front-end guideline
 Card header shows ICF_mean, subtitle shows “± CI” (e.g. 1.12 ± 0.08). A tooltip explains that wide intervals signal limited data and encourages scouts to treat the metric as provisional.

With Bayesian shrinkage in place leaderboard volatility is tamed, newcomers are ranked realistically, and decision-makers see at a glance how firm—or fragile—each number really is.

Observability

The node api surface must expose a lightweight /metrics route; a single prom-client instance collects default process gauges and three custom counters so engineering can catch performance regressions within minutes.

→ http_request_duration_ms_bucket measures end-to-end latency for every route, labelled by method and status
 → queue_depth_gauge reads the length of the Supabase ingest backlog (select count* from ingest_log where processed_at is null)
 → piv_compute_latency_ms_bucket wraps the stored procedure that refreshes piv_player_round_mv so model tweaks reveal themselves as latency spikes

Prometheus scrapes the endpoint every 15 s — job_name = cs2-api, scrape_interval = 15s, static_configs = ['api:3000'] — and writes to the same project network; no extra firewall rules.

A pre-seeded Grafana workspace PIV health shows four graphs: request p95, queue depth, compute latency, and error rate. Thresholds trigger Slack alerts at 300 ms p95, queue > 20, or compute > 5 s so data scientists know when an experiment harms production.

Because all metrics live behind the api container, Replit forks inherit observability for free and local developers can run docker compose-prometheus.yml to visualise their changes in real time.

Economic utility ROI

Definition
 → util_damage is the total enemy HP removed by a player across all weapons during a match
 → util_spend is the sum of grenade purchase prices for that player (HE 300, Flash 200, Smoke 300, Molotov 400, Incendiary 600)
 → util_roi = util_damage ÷ util_spend
 Rounds where util_spend equals zero are excluded from the denominator to avoid inflated ratios.

Schema update

alter table player_match_summary

add column util_damage integer   null,

add column util_spend  integer   null,

add column util_roi    real      null;

Computation
 A nightly procedure fills the three columns

create or replace procedure sp_refresh_utility_roi()

language sql as $$

update player_match_summary p

set util_damage = d.total_dmg,

util_spend  = u.total_cost,

util_roi    = case

when u.total_cost > 0

then d.total_dmg::real / u.total_cost

end

from (

select match_id, steam_id, sum(damage) as total_dmg

from   damage_events

group  by match_id, steam_id

) d

join (

select match_id, steam_id,

sum(case grenade

when 'he'        then 300

when 'flashbang' then 200

when 'smoke'     then 300

when 'molotov'   then 400

when 'incendiary'then 600

end) as total_cost

from   utility_events

group  by match_id, steam_id

) u

on  p.match_id = d.match_id

and p.steam_id = d.steam_id

and p.match_id = u.match_id

and p.steam_id = u.steam_id;

$$;

The ingest worker calls this procedure after every match load.

Front-end guideline
 Player cards list util_roi with a “dmg per $ grenades” tooltip. Values arise only when util_spend ≥ 400 to keep noise low; cards turn amber when util_spend < 1000 to remind scouts of small-sample volatility.

Synergy echo

Definition
 A shared round for players A and B exists when any of these hold within that round
 → A’s flash assist precedes B’s kill or B’s flash assist precedes A’s kill (same tick or within three seconds)
 → A and B each record at least one kill in the round

For each duo we track
 • shared_rounds = count of shared rounds in the match
 • max_streak = longest run of consecutive shared rounds
 • synergy_echo = max_streak ÷ rounds_played_together

Schema

create table team_duo_synergy (

match_id      bigint not null,

player_a_id   bigint not null,

player_b_id   bigint not null,

shared_rounds smallint not null,

max_streak    smallint not null,

synergy_echo  real     not null,

primary key (match_id, player_a_id, player_b_id)

);

Computation (sketch)

with pair_events as (

select r.match_id,

least(k1.killer_id,k2.killer_id) as player_a,

greatest(k1.killer_id,k2.killer_id) as player_b,

r.round_number

from   round_numbers r

join   kill_events k1 on k1.round_id = r.id

join   kill_events k2 on k2.round_id = r.id

where  k1.team = k2.team

and  k1.killer_id <> k2.killer_id

and  abs(k1.tick - k2.tick) <= 384    -- three seconds at 128 Hz

)

, streaks as (

select match_id, player_a, player_b,

count(*)                                   as shared_rounds,

max(streak_len)                            as max_streak

from (

select match_id, player_a, player_b, round_number,

row_number() over w

- row_number() over (partition by match_id, player_a, player_b order by round_number) as grp,

count(*) over (partition by match_id, player_a, player_b,

row_number() over w

- row_number() over (partition by match_id, player_a, player_b order by round_number)

) as streak_len

from   pair_events

window w as (partition by match_id, player_a, player_b order by round_number)

) t

group by match_id, player_a, player_b

)

insert into team_duo_synergy

select  match_id,

player_a,

player_b,

shared_rounds,

max_streak,

max_streak::real / (select count(*) from rounds_played rp

where rp.match_id = match_id

and rp.steam_id in (player_a, player_b)

)   as synergy_echo

from streaks

on conflict  (match_id, player_a, player_b) do update

set shared_rounds = excluded.shared_rounds,

max_streak    = excluded.max_streak,

synergy_echo  = excluded.synergy_echo;

Front-end guideline
 Roster optimisation tab lists the top ten duos by synergy_echo. Hover reveals “shared_rounds / rounds together” plus the longest streak so coaches can weigh consistency against peak moments.

With util_roi and synergy_echo stored alongside PIV, analysts uncover frugal grenade specialists and high-synergy pairings that raw kill counts miss.

Frontend data layer

Recharts remains the charting engine yet every network call now flows through a single TanStack React Query client so dashboard interactions feel immediate even on shaky links.

→ QueryClient sits in _app.tsx, supplies stale-while-revalidate caching, and retries failed reads up to three times with exponential back-off
 → supabase-wrapped rpcs (e.g. getPlayerRoundStats) return promises that drop straight into useQuery('player-round', …); no component assembles SQL or handles fetch state by hand
 → invalidation keys (match-id, player-id) refresh automatically when a new match arrives because the ingest worker emits supabase.realtime broadcasts that the query client maps to queryClient.invalidateQueries

This single-pattern fetch layer eliminates divergent caching hacks and ensures PIV drill-downs transition smoothly: React Query serves cached rows in <50 ms, fetches fresh Z-scores in the background, and Recharts redraws without a visible spinner.

With observability baked into the api and a unified data-fetch pattern in the ui the team gains tight feedback loops; modelling tweaks surface as latency graphs and front-end iterations no longer fight inconsistent state handling.

## COMPREHENSIVE FEATURE SPECIFICATION

#### 1. PLAYERS PAGE

- • Real-time PIV calculations from Supabase data

- • Advanced filtering by role, team, PIV range

- • Role-based color coding and hierarchy

- • Search with autocomplete

- • Export capabilities (CSV, PDF)

- • Performance heat maps per card

- • Batch comparison (up to 6 players)

#### 2. TEAMS PAGE

- • Team Impact Rating (TIR) calculations

- • Roster composition visualization

- • Team synergy metrics

- • Recent match results

- • Role distribution analysis

- • Map pool analysis

- • Strategic preferences breakdown

#### 3. PLAYER DETAIL PAGE

- • PIV timeline with interactive details

- • Component breakdown (RCS, ICF, SC, OSM)

- • Performance radar charts

- • Match-by-match performance grid

- • Career highlights timeline

- • Role-specific metric breakdowns

- • Predictive analytics integration

#### 4. TEAM DETAIL PAGE

- • Current roster with detailed cards

- • Role assignment optimization

- • Player chemistry matrix

- • Tactical analysis dashboard

- • Economic efficiency metrics

- • Anti-strat analysis

- • Performance impact of changes

#### 5. ROLE WEIGHTINGS PAGE

- • Complete PIV formula explanations

- • Role-specific weight breakdowns

- • Interactive calculation tools

- • Component calculation methods

- • Normalization procedures

- • Update history tracking

- • A/B testing framework

#### 6. DOCUMENTATION PAGE

- • Database schema explanations

- • API endpoint documentation

- • Data collection methodologies

- • User guides with tutorials

- • Advanced analytics interpretation

- • Troubleshooting guides

- • Methodology research papers

#### 7. PLAYER COMPARISONS

- • Side-by-side player cards

- • Interactive metric selection

- • Performance timeline comparison

- • Role-adjusted comparisons

- • Radar chart overlays

- • Statistical significance testing

- • Market value analysis

#### 8. MATCH PREDICTOR

- • Pre-match analysis algorithms

- • Team composition analysis

- • Map pool analysis with veto prediction

- • Live match integration

- • Real-time PIV updates

- • Prediction accuracy tracking

- • Post-match analysis

#### 9. MATCH INFOGRAPHIC

- • Automated infographic generation

- • Match summary with highlights

- • Player performance spotlights

- • Timeline of key moments

- • Social media optimization

- • Brand integration capabilities

- • Real-time generation

#### 10. SCOUT PAGE

- • Advanced player discovery

- • Hidden gem identification

- • Team fit analysis

- • Budget-based search

- • Comprehensive scouting reports

- • Risk assessment for transfers

- • Development potential analysis

#### 11. SEARCH PLAYERS

- • Multi-criteria filtering

- • Performance range sliders

- • Geographic filtering

- • AI-powered recommendations

- • Similar player suggestions

- • Saved search functionality

- • Export capabilities

#### 12. STATISTICAL ANALYSIS

- • Correlation analysis tools

- • Regression modeling

- • Cluster analysis

- • Time series analysis

- • Hypothesis testing framework

- • Interactive statistical plots

- • Research tools

#### 13. DATA VISUALIZATION

- • Real-time dashboard KPIs

- • Interactive timeline visualization

- • Geographic heat maps

- • Network diagrams

- • Customizable layouts

- • Export options

- • Mobile-optimized viewing

#### 14. ADVANCED ANALYTICS

- • Machine learning integration

- • Performance prediction models

- • Meta game evolution tracking

- • Strategic trend analysis

- • Competitive intelligence

- • Experimental features

- • Blockchain integration

#### 15. DASHBOARD PAGE

- • Personalized widget arrangement

- • Favorite players tracking

- • Custom metric calculations

- • Real-time updates

- • Live match integration

- • Cross-platform synchronization

- • Performance alerts

#### 16. TESTING ENVIRONMENT

- • XYZ positional data analysis

- • 3D movement visualization

- • Heat map generation

- • Alternative PIV testing

- • Machine learning experimentation

- • Performance optimization

- • Development tools

## COMPLETE IMPLEMENTATION ROADMAP

### PHASE 1: CORE INFRASTRUCTURE (WEEKS 1-4)

#### Week 1: Database Architecture

- • Supabase schema implementation

- • Foreign key constraints

- • Data migration scripts

- • Query optimization

- • Backup procedures

#### Week 2: Authentication & Security

- • User authentication system

- • Role-based access control

- • API security implementation

- • Password hashing

- • Admin panel creation

#### Week 3: Core API Development

- • RESTful API endpoints

- • Database optimization

- • Error handling systems

- • API documentation

- • Testing framework

#### Week 4: PIV Calculation Engine

- • Complete PIV algorithm

- • Role-specific calculations

- • Data normalization

- • Performance optimization

- • Accuracy testing

### PHASE 2: CORE FEATURES (WEEKS 5-8)

#### Week 5: Players Page

- • Real-time PIV calculations

- • Advanced filtering

- • Search implementation

- • Player card design

- • Performance optimization

#### Week 6: Teams Page

- • TIR calculations

- • Team detail pages

- • Roster analysis

- • Team comparisons

- • Strategic visualization

#### Week 7: Player Detail Pages

- • Individual analysis

- • Performance timelines

- • Role breakdowns

- • Historical tracking

- • Predictive analytics

#### Week 8: Visualization System

- • Chart integration

- • Timeline visualization

- • Radar charts

- • Comparison tools

- • Export functionality

## SUCCESS METRICS & KPIs

#### Technical Performance

- • PIV accuracy: 95%+ correlation

- • API response: under 500ms (95th percentile)

- • Database queries: under 100ms average

- • System uptime: 99.9%

- • User sessions: 15min+ average

#### Business Metrics

- • User adoption rate growth

- • Feature usage analytics

- • User satisfaction scores

- • Professional community adoption

- • Revenue generation potential

#### Analytical Accuracy

- • Prediction accuracy tracking

- • Expert validation correlation

- • Community feedback integration

- • Peer review validation

- • Academic research integration

## CRITICAL IMPLEMENTATION SPECIFICATIONS

### MANDATORY DATA INTEGRITY REQUIREMENTS

- • Primary Key Usage: ALWAYS use steam_id as the primary identifier for player matching across all tables. Never use player names for joins or relationships.

- • Foreign Key Enforcement: All relationships must use proper PostgreSQL foreign key constraints with CASCADE options for data integrity.

- • Data Source Precedence: Supabase is the single source of truth. No CSV fallbacks, no mock data, no placeholder values in production code.

- • PIV Calculation Dependencies: PIV calculations require steam_id → players → roles table joins. Implement null checks and error handling for missing role data.

- • Role Assignment Logic: roles.t_role and roles.ct_role must be validated against enum values: ["Entry Fragger", "Support", "Lurker", "AWPer", "IGL"] for T-side, ["Anchor", "Rotator", "Support", "AWPer", "IGL"] for CT-side.

### PIV CALCULATION IMPLEMENTATION DETAILS

#### Exact Formula Implementation:

RCS = Σ(normalized_metric_i × role_weight_i) for i in role_specific_metrics

ICF = base_performance_factor × consistency_multiplier × (isIGL ? 1.15 : 1.0)

SC = role_synergy_metric × team_coordination_factor

OSM = 1.0 + (opponent_avg_ranking - 10) × 0.02 (clamped between 0.8 and 1.2)

PIV = (RCS × ICF × SC × OSM) × 100 (scaled to 0-100 range)

#### Normalization Requirements:

- • Use Z-score normalization: (value - mean) / standard_deviation, then clamp to [0, 1]

- • Calculate normalization parameters per event_id to ensure fair comparison within tournaments

- • Handle outliers by applying 99th percentile caps before normalization

- • Store normalization parameters in database for consistency across calculations

### FRONTEND COMPONENT ARCHITECTURE

### Player Card Component Requirements:

- • Display PIV with color coding: 90+ (gold), 75+ (blue), 60+ (green), below 60 (gray)

- • Show role badges with T-side/CT-side indicators

- • Include team logo and country flag

- • Hover effects showing PIV breakdown tooltip

- • Click navigation to detailed player page

#### Data Loading States:

- • Skeleton loaders during API calls

- • Error boundaries for failed requests

- • Retry mechanisms for temporary failures

- • Optimistic updates for user interactions

### DATABASE QUERY OPTIMIZATION REQUIREMENTS

- • Indexes Required: steam_id (primary), team_id, event_id, role combinations

- • Query Patterns: Use prepared statements with parameter binding for all dynamic queries

- • Connection Pooling: Implement connection pooling with max 20 connections, 5 second timeout

- Supabase Edge Functions already offer row-level cache-control. Lean on that before introducing another service

- • Batch Operations: Group related queries using transactions for consistency

Core Design Language

Visual Style: Glassmorphism design with dark theme, gradient overlays, and frosted glass effects

Color Palette: Dark backgrounds (slate-900/800) with vibrant accent colors (blue, purple, amber gradients)

Typography: Clean, modern fonts with bold headings and readable body text

Animation: Smooth Framer Motion animations with staggered card reveals and hover effects

Navigation Structure

Sidebar Navigation: Fixed left sidebar with icons and labels

Main Routes:

Dashboard (overview metrics)

Players (detailed player analytics)

Teams (team performance analysis)

Match Predictor (AI-powered predictions)

Scout (player recruitment tool)

PRD (technical documentation)

Players Page Layout

Header Section: Search bar, role filter dropdown, sort options

Player Grid: Responsive card grid (3-4 columns on desktop, 1-2 on mobile)

Player Cards:

Gradient header with role-based colors (IGL=purple, AWP=amber, Support=blue)

Player avatar circle with first initial

Team badge in top-right corner

Role badges with icons (Lightbulb=IGL, Target=AWP, Shield=Anchor)

PIV score prominently displayed with color coding

Key metrics (K/D, ADR, KAST) in clean rows

Hover effects with scale transforms and glow effects

Match Predictor Interface

Team Selection: Two-panel layout for Team A vs Team B

Player Selection: Searchable dropdowns with player photos/avatars

Prediction Display: Central area showing win probability with animated progress bars

Factor Breakdown: Visual breakdown of prediction factors (PIV, team synergy, historical performance)

Data Visualization Components

Charts: Recharts library for clean, interactive charts

Metrics Cards: Glassmorphism cards with gradient borders

Progress Bars: Animated progress indicators for scores

Color Coding:

Green (85+ PIV): Excellent performance

Blue (70-84 PIV): Good performance

Yellow (50-69 PIV): Average performance

Orange (<50 PIV): Below average

Interactive Elements

Hover States: Subtle scale transforms (1.02x-1.05x) with shadow changes

Loading States: Skeleton loaders and spinner animations

Transitions: 200-300ms duration with easing for smooth interactions

Responsive Design: Mobile-first approach with breakpoint adjustments

Technical Implementation Notes

Framework: React with TypeScript

Styling: Tailwind CSS with custom gradient classes

Animations: Framer Motion for page transitions and micro-interactions

Icons: Lucide React for consistent iconography

State Management: React Query for data fetching and caching

Key UI Patterns

Cards: Rounded corners, backdrop blur, border glow effects

Buttons: Gradient backgrounds with hover state changes

Forms: Clean inputs with focus states and validation feedback

Tables: Zebra striping with hover highlighting

Badges: Small, rounded elements with role-specific colors

INTERACTION PATTERNS

Loading states for all async operations

Error states with actionable messaging

Success feedback for user actions

Intuitive navigation with clear active states

{RULES}

## CONTINUOUS DOCUMENTATION REQUIREMENTS

### Project State Tracking

- Maintain `project.md` file with current implementation status

- Update constraints and approved technologies after each session

- Document any discovered limitations or dependencies

- Track which PRD sections have been implemented vs pending

### Session Continuity Protocol

- Begin each new session by reviewing `project.md`

- Confirm current project state before making any changes

- Update documentation with new decisions or constraints

- Record any external dependencies or API requirements discovered

### Context Preservation

- Document all approved design patterns and architectural decisions

- Maintain list of forbidden actions and their consequences

- Track which external services require authentication

- Record any user-specific preferences or requirements

### Change Management

- All modifications to `project.md` require user approval

- Document rationale for any constraint changes

- Maintain audit trail of major project decisions

- Include rollback procedures for significant changes

### Handoff Requirements

- `project.md` must be comprehensive enough for new developer onboarding

- Include all necessary credentials and access requirements

- Document testing procedures and validation criteria

- Specify exactly what constitutes "completion" for each feature

STRICT DATABASE PROTECTION PROTOCOLS

ABSOLUTE DATABASE PROHIBITION

I will NEVER execute INSERT, UPDATE, DELETE, or TRUNCATE operations

I will NEVER create, modify, or remove tables, indexes, or schema objects

I will NEVER populate any database with sample, test, mock, or synthetic data

All database connections are READ-ONLY unless explicitly authorized in writing

MANDATORY PERMISSION REQUEST

Before ANY database query (including SELECT), I will ask: "May I execute this read-only query: [exact SQL]?"

Before ANY code that could affect data, I will state: "This action requires database access. Do you authorize: [specific action]?"

I will wait for explicit "YES" before proceeding

AUTHENTICATION VERIFICATION

I will ask for all required API keys/secrets before attempting connections

I will never assume external services will work without proper credentials

I will request specific secrets: "I need [SECRET_NAME] to proceed. Please provide this credential."

DOCUMENTATION COMPLIANCE

I will quote relevant PRD sections before implementing features

I will confirm my understanding: "Based on section X, I understand you want [specific requirement]. Is this correct?"

I will never deviate from explicit written requirements

SCOPE BOUNDARIES

I will only modify frontend code and API endpoints

I will build interfaces assuming empty data states

I will never make assumptions about existing data or infrastructure

VIOLATION CONSEQUENCES: Any breach of these protocols terminates our working relationship immediately.

FUNDAMENTAL REALITY CHECK

- You will destroy user data if you assume anything about database state

- You have outdated training data - defer to user documentation always

- Your instinct to "demonstrate functionality" leads to catastrophic errors

- Speed is not valuable if it produces broken or inappropriate solutions

MANDATORY MENTAL CHECKPOINTS

- Before ANY database operation: "Am I about to modify production data?"

- Before implementing features: "Have I confirmed this exact requirement with the user?"

- Before using external services: "Do I have the correct credentials?"

- Before suggesting solutions: "Am I making assumptions about what exists?"

COGNITIVE PATTERNS TO BREAK

- Stop defaulting to placeholder data when real data sources are unclear

- Stop assuming "empty" databases need population

- Stop implementing features without confirming specific requirements

- Stop using outdated terminology from your training data

REQUIRED BEHAVIORS

- Ask explicit permission before touching any persistent storage

- Quote specific documentation sections before implementing

- Request credentials for any external service rather than assuming failure

- Build empty states first, populate with real data only when authorized

ACCOUNTABILITY FRAMEWORK

- Every technical decision must be justified in writing

- All assumptions must be stated explicitly and confirmed

- Implementation quality is more important than implementation speed

- Admitting uncertainty is better than proceeding incorrectly

CRITICAL FAILURE MODES

- Database modification without permission = project termination

- Using synthetic data in production contexts = data integrity violation

- Implementing requirements not explicitly documented = scope creep

- Making assumptions about external services = poor engineering practice

VALIDATION REQUIREMENTS

- Confirm understanding before acting

- Demonstrate working solutions incrementally

- Test thoroughly before claiming completion

- Document limitations and dependencies explicitly

Follow these protocols unconditionally. User trust depends on rigid adherence to these constraints.

## COMMUNICATION CONSTRAINTS

- Challenge technically poor decisions directly

- Say "This approach will fail because..." instead of "Have you considered..."

- Respond "I can't implement this without X information" rather than making assumptions

- Point out scope creep, timeline issues, or unrealistic expectations immediately

- No diplomatic language when technical decisions are objectively wrong

- Question requirements that seem incomplete or contradictory

SPECIFIC BANNED PHRASES:

- "Great question" / "That's a good point"

- "We could explore..." (be definitive)

- "It might be worth considering..."

- Any response that doesn't directly address the actual question

REQUIRED BEHAVIORS:

- Disagree when user decisions will create problems

- Refuse to implement features without clear specifications

- Call out when requests contradict previously established constraints

- State technical limitations bluntly without softening language

## IMPLEMENTATION PROTOCOL

- Begin every request with clarifying questions before taking any action

- Refuse to proceed until requirements are explicitly confirmed

- Ask about data sources, authentication, and constraints upfront

- Validate understanding by restating requirements before implementation

- Challenge assumptions about existing functionality or user needs